EHSAN'S GUIDE

Integration Lead  •  FastAPI Backend  •  Gemini AI Agent

CargoSense Hackathon  •  May 2026

🎯 Your Role in One Sentence

You are the integration lead. You build the AI agent brain, expose it as a FastAPI API, and make sure Tahreem's UI and Ali's infrastructure connect to it without issues. You are the glue of this team.

# 1. YOUR RESPONSIBILITIES

| Area | What You Own |
| --- | --- |
| Project Setup | Create GitHub repo, folder structure, .env.example, requirements.txt |
| FastAPI Backend | main.py, agent.py, schemas.py — the entire app/ folder |
| Gemini Agent | The agent loop, system prompt, multi-turn conversation handling |
| Function Calling | All 3 tools: news_tool.py, duty_tool.py, route_tool.py |
| API Contract | Define and document the /chat endpoint for Tahreem to connect to |
| Integration | Make sure UI talks to backend, backend talks to GCP — fix all glue code |
| External APIs | Set up NewsAPI.org and ExchangeRate-API accounts, test both |
| Requirements | Keep requirements.txt up to date as you add libraries |

# 2. PRE-HACKATHON STUDY PLAN

You already know FastAPI concepts from Express.js. Your learning gap is Gemini API and Vertex AI. Focus here.

## Day 1–2: Gemini API

Study Goal

Be able to send a message to Gemini, get a response, and display it in your terminal. Nothing more.

- Go to aistudio.google.com and get a free Gemini API key

- Read: Gemini API Quickstart (Python) — official docs

- Install: pip install google-generativeai

- Task: Write 20 lines of Python that sends "What is the risk of shipping through Hormuz?" to Gemini and prints the response

- Task: Add a system prompt that makes Gemini respond as a "shipping risk analyst"

- Task: Make it multi-turn — send 3 messages in a conversation loop

## Day 3–4: Gemini Function Calling

Study Goal

Understand how to define a Python function, register it as a Gemini tool, and have the model call it automatically.

- Read: "Function calling" section in official Gemini Python docs

- Key concept: You define functions, Gemini decides WHEN to call them and with what arguments

- Task: Define a fake get_news(topic: str) function that returns hardcoded JSON

- Task: Register it as a tool and send "What's the latest news about Hormuz?" — confirm Gemini calls your function

- Task: Add a second tool get_duty_rate(hs_code: str) and confirm Gemini picks the right tool for each query

## Day 5–6: FastAPI + Vertex AI

- Read FastAPI docs: path operations, Pydantic models, async endpoints (30 min max — you know Express)

- Install: pip install fastapi uvicorn vertexai

- Task: Wrap your Gemini agent in a FastAPI POST /chat endpoint

- Task: Switch from google-generativeai to Vertex AI SDK (vertexai.generative_models) — this is what runs in production

- Task: Confirm the endpoint returns JSON matching the contract in the Unified Guide

- Task: Test with curl: curl -X POST http://localhost:8000/chat -H "Content-Type: application/json" -d '{"message":"test"}'

## Day 7: Project Setup for the Team

- Create the GitHub repo: github.com/your-username/cargosense

- Create all folders from the structure in the Unified Guide (touch empty __init__.py files)

- Write .env.example with all variable names but no values

- Write requirements.txt with all packages

- Create branches: main, dev, feature/ehsan-agent

- Invite Ali and Tahreem as collaborators

- Share the repo link + brief README on WhatsApp

# 3. HACKATHON DAY — YOUR HOUR-BY-HOUR PLAN

| Time | Task | Done When... |
| --- | --- | --- |
| H0:00–0:30 | Clone repo, activate venv, copy .env, run pip install -r requirements.txt | uvicorn app.main:app runs without error |
| H0:30–1:30 | Write agent.py: Vertex AI init, system prompt, basic chat function | Gemini responds to a test message in terminal |
| H1:30–2:00 | Write main.py: FastAPI app with POST /chat endpoint | curl to /chat returns valid JSON |
| H2:00–3:00 | Write news_tool.py: NewsAPI call, filter for shipping/route news, return summary | Tool returns news for "Hormuz" topic |
| H3:00–3:30 | Write duty_tool.py: Accept HS code, look up hs_codes.json, return rate + PKR estimate | Tool returns duty for HS code 8471 |
| H3:30–4:00 | Write route_tool.py: Accept origin/dest, return 3 route options with cost + risk | Tool returns Suez vs Hormuz vs Cape comparison |
| H4:00–4:30 | Register all 3 tools in agent.py, test full agent loop with a real query | Full response with all 3 tools firing |
| H4:30–5:30 | H4 team sync + integration: help Tahreem connect Streamlit to your endpoint | Streamlit displays your /chat response |
| H5:30–6:30 | Polish system prompt — add output format instructions, test edge cases | All 5 demo scenarios produce clean responses |
| H6:30–7:00 | Help debug any integration issues Ali or Tahreem surface | Cloud Run URL returns same result as local |
| H7:00–8:00 | Rehearse demo, write talking points for technical slide | Demo flows in under 3 minutes |

# 4. CODE REFERENCE

## agent.py — Skeleton to Start With

import vertexai from vertexai.generative_models import GenerativeModel, Tool, FunctionDeclaration from app.tools.news_tool import get_news from app.tools.duty_tool import get_duty_rate from app.tools.route_tool import get_route_options import os vertexai.init(project=os.getenv("GOOGLE_CLOUD_PROJECT"), location=os.getenv("VERTEX_LOCATION", "us-central1")) SYSTEM_PROMPT = """You are CargoSense, a shipment intelligence analyst for Pakistani importers. When asked about a shipment: 1. Search for relevant news about the route or region 2. Calculate applicable duty rates for the commodity 3. Compare available shipping routes Always respond with: risk_level (HIGH/MEDIUM/LOW), news_summary, duty_breakdown, route_recommendation, and agent_response.""" def build_tools(): # Define each tool as a FunctionDeclaration # Register in Tool([...]) — see Gemini function calling docs pass async def run_agent(message: str, history: list) -> dict: model = GenerativeModel("gemini-2.0-flash-001", system_instruction=SYSTEM_PROMPT, tools=[build_tools()]) chat = model.start_chat(history=history) response = await chat.send_message_async(message) # Parse response, handle function calls, return structured dict return parse_response(response)

# 5. WHAT TO DO WHEN STUCK

Debugging Order — Always Follow This

1. Print the raw Gemini response object first — what is it actually returning? 2. Test each tool function in isolation before wiring into the agent 3. Check your .env — most errors are missing or wrong API keys 4. Check the Vertex AI quota in GCP Console — you may have hit a limit 5. Post in WhatsApp with error message + what you tried — do not wait more than 20 min 6. Fallback: if Vertex AI is down, switch to direct Gemini API (google-generativeai) — same code, different import

Ehsan's Guide  •  CargoSense Hackathon  •  May 2026