AGENTIC AI HACKATHON

Team Master Guide — CargoSense + Trade Route Heat Map

Ehsan  •  Ali  •  Tahreem   |   May 2026

1. THE PROJECT WE ARE BUILDING

We are building CargoSense — a Shipment Intelligence Agent — combined with a Trade Route Risk Heat Map. This is one product with two parts: an AI brain and a visual frontend. It targets Pakistani importers and freight forwarders.

The Demo in One Line

"Electronics from Shenzhen via Hormuz to Karachi — what is my risk today?" → Agent reads live news, flags risk level (Red/Amber/Green), calculates cost increase, and suggests a reroute. The heat map shows all major routes colour-coded in real time.

Full Tech Stack

| Layer | Technology | Who Owns It |
| --- | --- | --- |
| AI Agent Brain | Gemini 2.0 Flash via Vertex AI SDK | Ehsan |
| Function Calling / Tools | Gemini function calling — news, duty, route | Ehsan |
| Backend API | FastAPI (Python) — REST endpoints | Ehsan |
| Frontend UI | Streamlit — chat + structured report | Tahreem |
| Heat Map Visual | Folium + Streamlit — interactive world map | Tahreem |
| Mock / Demo Data | JSON files — shipping scenarios, HS codes | Tahreem |
| Containerisation | Docker — multi-stage build | Ali |
| Cloud Infrastructure | GCP — Cloud Run, Artifact Registry, IAM | Ali |
| Secrets Management | GCP Secret Manager — API keys | Ali |
| CI/CD Pipeline | GitHub Actions → Cloud Run deploy | Ali |
| News API | NewsAPI.org (free tier) | Ehsan sets up, Ali adds to Secrets |
| FX Rates | ExchangeRate-API.com (free tier) | Ehsan |

2. PROJECT FOLDER STRUCTURE

This is the exact folder layout for the GitHub repository. Each person owns specific folders. Never edit someone else's folder without telling them first.

cargosense/ ├── app/ ← EHSAN owns this │ ├── main.py ← FastAPI entry point │ ├── agent.py ← Gemini agent logic │ ├── tools/ ← Function calling tools │ │ ├── news_tool.py │ │ ├── duty_tool.py │ │ └── route_tool.py │ ├── prompts/ ← System prompts │ │ └── system_prompt.py │ └── schemas.py ← Pydantic models ├── ui/ ← TAHREEM owns this │ ├── streamlit_app.py ← Main Streamlit app │ ├── components/ ← UI components │ │ ├── chat.py │ │ ├── heatmap.py │ │ └── report_card.py │ └── assets/ ├── data/ ← TAHREEM owns this │ ├── demo_scenarios.json ← 5 canned demo queries │ ├── hs_codes.json ← Top 50 HS codes │ └── route_risk.json ← Static risk baselines ├── deploy/ ← ALI owns this │ ├── Dockerfile │ ├── docker-compose.yml │ ├── cloudbuild.yaml │ └── .github/ │ └── workflows/ │ └── deploy.yaml ├── .env.example ← Template (no real keys) ├── requirements.txt ← EHSAN maintains └── README.md ← ALL contribute

3. GITHUB WORKFLOW

Branch Strategy

| Branch | Owner | Purpose |
| --- | --- | --- |
| main | All (merge only) | Production-ready, deployable code only |
| dev | All | Integration branch — merge your feature branches here first |
| feature/ehsan-agent | Ehsan | FastAPI + Gemini agent code |
| feature/ali-infra | Ali | Docker, GCP, CI/CD configuration |
| feature/tahreem-ui | Tahreem | Streamlit UI and data files |

The Golden Rule of Merging

⚠️ Merge Order — Follow This Every Time

1. Finish your work on your feature branch 2. Open a Pull Request into dev (not main) 3. Tell the team on WhatsApp: "@team PR ready, please review" 4. One other person approves (even just a quick look) 5. Merge into dev and test together 6. Only Ehsan (Integration Lead) merges dev → main

Commit Message Format

Use this format for every commit so the history is readable:

- feat(agent): add news tool function calling

- feat(ui): add shipment report card component

- feat(infra): add Cloud Run deployment YAML

- fix(agent): handle empty Gemini response

- docs: update README with setup instructions

4. PRE-HACKATHON STUDY SCHEDULE

This is what everyone should study BEFORE the hackathon day. You have approximately 7–10 days. Study at your own pace but finish before the hackathon.

Study Timeline — 7 Days

| Day | Ehsan Studies | Ali Studies | Tahreem Studies |
| --- | --- | --- | --- |
| Day 1 | Gemini API quickstart — AI Studio | GCP account setup + billing alerts | Python basics — variables, functions, lists |
| Day 2 | Gemini function calling tutorial | Cloud Run hello-world deploy | FastAPI in 30 min (watch tutorial) |
| Day 3 | FastAPI + Pydantic models | Artifact Registry + Docker push | Streamlit crash course (official docs) |
| Day 4 | Vertex AI SDK — call Gemini via Vertex | Secret Manager — store + retrieve keys | Build a simple Streamlit chat UI |
| Day 5 | Build CargoSense agent skeleton | GitHub Actions YAML for Cloud Run | Build Folium map with 3 markers |
| Day 6 | Add all 3 tools (news, duty, route) | Test full deploy pipeline end to end | Prepare 5 demo scenarios in JSON |
| Day 7 | Integration + end-to-end test | Monitor logs + cost alerts | Polish UI + write demo scripts |

5. HACKATHON DAY — HOUR BY HOUR

This is the coordinated plan for the actual hackathon day (8 hours). Times are relative to start.

| Time | Ehsan | Ali | Tahreem | Sync Point |
| --- | --- | --- | --- | --- |
| H0:00–0:30 | Clone repo, activate venv, verify .env | Verify GCP project + Cloud Run enabled | Clone repo, run streamlit_app.py locally | ✅ All three confirm local setup works |
| H0:30–1:30 | Write agent.py skeleton + system prompt | Build Dockerfile + test docker build locally | Build chat input UI in Streamlit |  |
| H1:30–2:30 | Add news_tool.py — NewsAPI call + parse | Push Docker image to Artifact Registry | Build report_card.py — structured output UI | ✅ H2 Sync: Ehsan shares /chat endpoint URL |
| H2:30–3:30 | Add duty_tool.py — HS code lookup | Deploy container to Cloud Run — get URL | Connect Streamlit to Ehsan's API endpoint |  |
| H3:30–4:30 | Add route_tool.py — 3-route comparison | Set all secrets in Secret Manager | Build heatmap.py — Folium world map | ✅ H4 Sync: End-to-end smoke test together |
| H4:30–5:30 | Connect all tools — full agent loop test | Set up GitHub Actions auto-deploy | Add risk color overlays to heat map |  |
| H5:30–6:30 | Polish system prompt + response format | Final deploy + test on Cloud Run URL | Load 5 demo scenarios into sidebar | ✅ H6 Sync: Full demo run — find any bugs |
| H6:30–7:00 | Fix any agent bugs from demo run | Monitor Cloud Run logs + fix errors | Fix any UI bugs from demo run |  |
| H7:00–7:30 | Write demo script + talking points | Prepare Cloud Console to show judges | Polish colours + final UI cleanup | ✅ H7.5 Final rehearsal together |
| H7:30–8:00 | REHEARSE DEMO — all three together | REHEARSE DEMO | REHEARSE DEMO | 🎯 Submit + Present |

6. COMMUNICATION PROTOCOL

WhatsApp Group Rules

- Name the group: "CargoSense Team 🚢"

- Prefix messages with your name: "EHSAN: agent endpoint is live at localhost:8000"

- If you are stuck for more than 20 minutes, post in WhatsApp immediately — do not suffer silently

- Sync calls at H2, H4, H6, H7.5 — these are non-negotiable. Even 5 minutes on a call.

- Share your screen when integrating — do not do integration over chat

Integration Contract

Ehsan's FastAPI backend exposes this endpoint. Tahreem's Streamlit calls it. Ali makes sure it works on Cloud Run.

POST /chat Request: { "message": "Electronics from Shenzhen via Hormuz..." } Response: { "risk_level": "HIGH", "risk_score": 8.2, "news_summary": "...", "duty_breakdown": { "rate": 0.12, "estimated_pkr": 240000 }, "route_recommendation": "...", "agent_response": "Full natural language answer" }

7. ENVIRONMENT SETUP (.env)

Create a .env file in the project root. Never commit this file. Ali stores these in Secret Manager for production.

# Google Cloud — Ali fills these GOOGLE_CLOUD_PROJECT=your-project-id GOOGLE_APPLICATION_CREDENTIALS=./service_account.json # Gemini / Vertex AI — Ehsan fills these GEMINI_API_KEY=your-gemini-key VERTEX_LOCATION=us-central1 # External APIs — Ehsan sets up, Ali adds to Secret Manager NEWS_API_KEY=your-newsapi-key EXCHANGE_RATE_API_KEY=your-exchangerate-key # App Config FASTAPI_HOST=0.0.0.0 FASTAPI_PORT=8080 ENV=development

8. PRESENTATION PLAN

5-Slide Pitch Deck Structure

| Slide | Title | Who Presents | Content |
| --- | --- | --- | --- |
| 1 | The Problem | Ehsan | Pakistani importers losing money daily — Red Sea, Hormuz, PKR volatility |
| 2 | Live Demo | Ehsan types, Tahreem shows heat map | Run the actual demo query on Cloud Run URL |
| 3 | How It Works | Ehsan | Gemini agent → function calling → 3 tools → structured response |
| 4 | The Infrastructure | Ali | Show GCP Cloud Console — Cloud Run, logs, scaling |
| 5 | Business Case | All three | Revenue model, target market, why we win |

The Demo Script (Memorise This)

🎯 Exact Demo Sequence

1. Open the deployed Cloud Run URL (Ali has this ready) 2. Tahreem shows the heat map first — "This is a live risk map of global shipping lanes" 3. Ehsan types: "Electronics from Shenzhen via Hormuz to Karachi — risk today?" 4. Wait for agent response (pre-warm the endpoint before judges arrive) 5. Walk through the response card — risk score, news, duty, reroute recommendation 6. Click Colombo on the heat map to show the alternative route 7. "This entire analysis took 4 seconds. A freight broker takes 4 days."

Generated by Claude  •  Team CargoSense  •  May 2026