TAHREEM'S GUIDE

UI Developer  •  Streamlit  •  Heat Map  •  Demo Data

CargoSense Hackathon  •  May 2026

🎯 Your Role in One Sentence

You build everything the judges SEE. A great AI agent with a bad UI loses. Your Streamlit chat interface and Folium heat map are what wins the room. You also prepare the 5 demo scenarios that make our demo look polished and professional.

📌 Important Note for Tahreem

You are new to this — and that is completely fine. Your job does NOT require deep AI knowledge. You need to learn: Python basics + Streamlit (a Python UI library) + how to call an API. Ehsan will build the AI backend. You just display its results beautifully. When in doubt, ask. Every question is a good question. Never stay stuck for more than 15 minutes without asking.

1. YOUR RESPONSIBILITIES

| Area | What You Own |
| --- | --- |
| Streamlit Chat UI | ui/streamlit_app.py — the main app file users interact with |
| Report Card Component | ui/components/report_card.py — displays agent response nicely |
| Heat Map Component | ui/components/heatmap.py — Folium world map with risk colours |
| Chat Component | ui/components/chat.py — chat input + message history |
| Demo Data | data/demo_scenarios.json — 5 realistic shipping queries for demo day |
| HS Codes Data | data/hs_codes.json — top 50 HS codes Ehsan's tool will use |
| Route Risk Data | data/route_risk.json — baseline risk scores for major routes |
| Testing | Run all 5 demo scenarios before hackathon day and fix display bugs |

2. PRE-HACKATHON STUDY PLAN

Start here. Do not skip Day 1 — Python basics are essential before anything else.

Day 1–2: Python Basics

Study Goal

Be comfortable with Python variables, functions, lists, dictionaries, and reading JSON files.

- Watch: "Python in 100 Seconds" by Fireship on YouTube (2 minutes — just to see it)

- Watch: "Python for Beginners — Full Course" by freeCodeCamp (watch first 2 hours at 1.5x speed)

- Install Python 3.11 from python.org

- Task: Open a terminal, type python3, and write: print("Hello from Tahreem")

- Task: Create a file called hello.py, write a function greet(name) that prints "Hello, name!", call it

- Task: Create a list of 5 shipping routes as strings, loop through and print each one

- Task: Create a dictionary with keys "risk_level", "route", "cost" and print each value

- Task: Read a JSON file in Python: import json; data = json.load(open("file.json")); print(data)

Day 3–4: Streamlit

Study Goal

Build a simple Streamlit app that shows a text input, a button, and displays a result.

- Read: streamlit.io/docs — "Get started" tutorial (the official one is excellent)

- Install: pip install streamlit

- Run your first app: Create app.py with just: import streamlit as st; st.write("Hello!")

- Run it: streamlit run app.py — a browser window opens automatically

- Task: Add a text input box: query = st.text_input("Ask about your shipment:")

- Task: Add a button: if st.button("Analyse"): st.write(f"You asked about: {query}")

- Task: Learn st.chat_message() — this is how you build the chat interface

- Task: Learn st.session_state — this is how you remember messages between user inputs

- Watch: "Build a ChatGPT clone with Streamlit" on YouTube — this is exactly what you are building

Day 5: Calling an API from Streamlit

- Task: Use Python's requests library to call a public API

- Install: pip install requests

- Task: Call the JSONPlaceholder test API: import requests; r = requests.get("https://jsonplaceholder.typicode.com/todos/1"); print(r.json())

- Task: Now call Ehsan's local FastAPI: r = requests.post("http://localhost:8000/chat", json={"message": "test"})

- Task: Display the response in Streamlit: st.json(r.json())

- This is the core skill — everything else in your UI is just formatting this response nicely

Day 6: Folium Heat Map

- Install: pip install folium streamlit-folium

- Watch: "Folium Maps in Python" on YouTube (15 min)

- Task: Create a world map centred on Karachi: import folium; m = folium.Map(location=[24.86, 67.01], zoom_start=4)

- Task: Add a marker for Karachi: folium.Marker([24.86, 67.01], popup="Karachi Port").add_to(m)

- Task: Add a red circle for Hormuz Strait: folium.CircleMarker([26.56, 56.25], radius=30, color="red").add_to(m)

- Task: Display in Streamlit using streamlit-folium: from streamlit_folium import st_folium; st_folium(m)

Day 7: Prepare Demo Data

This is critical work. The demo data you prepare determines how smooth our presentation goes.

- Create data/demo_scenarios.json with exactly 5 scenarios (see template below)

- Make the scenarios realistic — use actual Pakistani import commodities and real routes

- Create data/hs_codes.json with the top 50 HS codes Pakistan imports (search "Pakistan major imports HS codes")

- Create data/route_risk.json with baseline risk scores for 6 routes (Suez, Hormuz, Cape, CPEC, Trans-Siberian, Colombo)

3. HACKATHON DAY — YOUR HOUR-BY-HOUR PLAN

| Time | Task | Done When... |
| --- | --- | --- |
| H0:00–0:30 | Clone repo, pip install requirements, run streamlit run ui/streamlit_app.py | Streamlit opens in browser without errors |
| H0:30–1:30 | Build basic chat interface in streamlit_app.py using st.chat_message | Can type a message and see it appear in chat |
| H1:30–2:30 | Build report_card.py — display risk level badge, news summary, route recommendation | Mock data displays correctly in report card |
| H2:30–3:30 | Connect chat to Ehsan's /chat endpoint using requests.post() | Real agent response appears in UI (use Ehsan's localhost URL) |
| H3:30–4:30 | Build heatmap.py — world map with 6 major routes colour-coded by risk | Heat map shows in Streamlit tab next to chat |
| H4:00–4:30 | H4 team sync — integrate with Ehsan's backend, test on his URL | Full demo query works end to end |
| H4:30–5:30 | Add demo scenario sidebar — 5 buttons that pre-fill the chat input | Each button loads a different demo query |
| H5:30–6:30 | Switch API URL from localhost to Ali's Cloud Run URL | App works on live Cloud Run URL |
| H6:30–7:00 | Polish: add loading spinner, better colours, risk badge styling | UI looks professional and clean |
| H7:00–8:00 | Rehearse demo, practise narrating what the map shows | Can explain every UI element confidently |

4. STREAMLIT CODE STARTERS

streamlit_app.py — Starting Template

import streamlit as st import requests import json st.set_page_config(page_title="CargoSense", page_icon="🚢", layout="wide") st.title("🚢 CargoSense — Shipment Intelligence Agent") # API endpoint — change to Cloud Run URL when Ali deploys API_URL = "http://localhost:8000/chat" # Keep chat history in session state if "messages" not in st.session_state: st.session_state.messages = [] # Display previous messages for msg in st.session_state.messages: with st.chat_message(msg["role"]): st.markdown(msg["content"]) # Chat input at the bottom if query := st.chat_input("Describe your shipment..."): st.session_state.messages.append({"role": "user", "content": query}) with st.chat_message("user"): st.markdown(query) with st.chat_message("assistant"): with st.spinner("Analysing shipment..."): response = requests.post(API_URL, json={"message": query}) data = response.json() # Display the response — import show_report_card from components st.markdown(data["agent_response"]) st.session_state.messages.append({"role": "assistant", "content": data["agent_response"]})

Demo Scenarios JSON — Template

// data/demo_scenarios.json [ { "id": 1, "title": "Electronics via Hormuz", "query": "Electronics from Shenzhen via Hormuz to Karachi — risk today?", "commodity": "laptops", "hs_code": "8471.30", "origin": "Shenzhen, China", "destination": "Karachi, Pakistan", "route": "Hormuz Strait" }, { "id": 2, "title": "Cotton via Suez", "query": "I have a cotton shipment from Bangladesh via Suez — any disruptions?", "commodity": "cotton yarn", "hs_code": "5205.11", "origin": "Chittagong, Bangladesh", "route": "Suez Canal" }, // Add 3 more scenarios... ]

5. WHAT TO DO WHEN STUCK

Tahreem's Troubleshooting Guide

1. "Streamlit won't start" → Check you are in the right folder and ran pip install -r requirements.txt 2. "API call returns an error" → Print the full response: print(response.status_code, response.text) 3. "The map does not show" → Make sure you pip installed streamlit-folium, not just folium 4. "I don't know how to make something look better" → Ask Ehsan — UI debugging is his expertise 5. "I am stuck for more than 15 minutes" → Post in WhatsApp immediately. No exception. 6. "The whole thing is broken and demo is in 2 hours" → Tell Ehsan. He will fix the integration. Your job becomes: run the 5 pre-loaded demo scenarios from data/demo_scenarios.json manually.

Your Superpower on Demo Day

- You narrate the heat map — Ehsan types, you explain what the colours mean

- You click through the 5 demo scenarios smoothly — practise this 10 times

- You know every UI element by heart — what each section shows and why it matters

- Judges love a polished UI. Your job is to make the product look like a real startup, not a hackathon project.

Tahreem's Guide  •  CargoSense Hackathon  •  May 2026